IMPLEMENTATION PLAN

Hospital Management System (HMS)

Document Information

| Field | Details |
| --- | --- |
| Project Name | Hospital Management System |
| Document Name | Implementation Plan |
| Version | 1.0 |
| Status | Final |
| Author | Soha Parveen |
| Date | July 2026 |
| Project Duration | 7 Days |
| Project Type | Full Stack Web Application |

1. Introduction

Purpose

This document provides the implementation strategy for developing the Hospital Management System (HMS). It outlines the project phases, development approach, task breakdown, milestones, and timeline required to complete the project within one week.

The implementation plan ensures a structured workflow by dividing the project into manageable phases covering backend development, frontend development, integration, testing, and deployment.

2. Project Overview

The Hospital Management System is a MERN Stack web application that allows hospital administrators, doctors, and patients to manage hospital operations through role-based dashboards.

The implementation focuses on building the backend first, followed by frontend development, API integration, testing, and deployment.

3. Project Objectives

The implementation aims to:

- Develop the backend using Node.js, Express.js, and MongoDB.

- Build a responsive frontend using React and Vite.

- Implement secure JWT authentication.

- Create dedicated dashboards for Admin, Doctor, and Patient.

- Integrate frontend with backend APIs.

- Complete development within seven days.

4. Technology Stack

| Layer | Technology |
| --- | --- |
| Frontend | React + Vite |
| Styling | Tailwind CSS |
| Animations | Framer Motion + GSAP |
| State Management | Zustand |
| API Calls | Axios |
| Backend | Node.js + Express.js |
| Database | MongoDB |
| Authentication | JWT + bcrypt |
| Version Control | Git & GitHub |

5. Development Methodology

The project follows an Agile-inspired iterative approach, where each day focuses on a specific set of deliverables. Features are implemented incrementally, tested immediately, and integrated into the application before moving to the next phase.

Development Workflow

Planning

│

▼

Backend Development

│

▼

Frontend Development

│

▼

API Integration

│

▼

Testing

│

▼

Deployment

6. Project Architecture

React Frontend

│

▼

REST API

(Express.js)

│

▼

Business Logic

│

▼

MongoDB Database

7. Project Deliverables

At the end of the project, the following deliverables will be completed:

- Public Hospital Website

- Unified Login System

- Admin Dashboard

- Doctor Dashboard

- Patient Dashboard

- RESTful Backend APIs

- MongoDB Database

- JWT Authentication

- Responsive UI

- Project Documentation

- Source Code Repository

8. Development Phases

The implementation is divided into five major phases.

| Phase | Description |
| --- | --- |
| Phase 1 | Project Setup & Planning |
| Phase 2 | Backend Development |
| Phase 3 | Frontend Development |
| Phase 4 | Integration & Testing |
| Phase 5 | Deployment & Documentation |

9. Phase 1 – Project Setup

Objectives

- Initialize frontend and backend projects.

- Configure project structure.

- Install required dependencies.

- Connect MongoDB.

- Configure environment variables.

- Create Git repository.

Deliverables

- Folder structure

- Database connection

- Initial project setup

10. Phase 2 – Backend Development

Objectives

Develop the backend functionalities required by the application.

Tasks

- Create MongoDB models

- Build REST APIs

- Implement JWT authentication

- Configure role-based access control

- Implement CRUD operations

- Configure middleware

- Test APIs using Postman

Deliverables

- Authentication Module

- Admin APIs

- Doctor APIs

- Patient APIs

- Appointment APIs

- Prescription APIs

- Lab Report APIs

- Billing APIs

11. Phase 3 – Frontend Development

Objectives

Build the complete user interface using React and Tailwind CSS.

Tasks

- Create public website

- Build login page

- Develop Admin Dashboard

- Develop Doctor Dashboard

- Develop Patient Dashboard

- Implement responsive layouts

- Add animations using Framer Motion and GSAP

- Connect frontend with backend APIs

Deliverables

- Home Page

- Login Page

- Admin Dashboard

- Doctor Dashboard

- Patient Dashboard

- Responsive UI

- API Integration

12. Resource Allocation

| Task | Primary Technology |
| --- | --- |
| Frontend Development | React + Tailwind CSS |
| Backend Development | Node.js + Express.js |
| Database | MongoDB |
| Authentication | JWT |
| Animations | Framer Motion + GSAP |
| API Testing | Postman |
| Version Control | Git & GitHub |

13. Weekly Development Schedule

The Hospital Management System will be developed over 7 days, with each day focusing on a specific phase of the project.

| Day | Phase | Deliverables |
| --- | --- | --- |
| Day 1 | Project Setup & Backend Foundation | Project setup, MongoDB connection, folder structure, authentication |
| Day 2 | Backend Development | Models, APIs, JWT, CRUD operations |
| Day 3 | Frontend Development | Public website, login page, routing |
| Day 4 | Admin Dashboard | Admin UI, doctor management, analytics |
| Day 5 | Doctor & Patient Dashboards | Patient management, prescriptions, reports, billing |
| Day 6 | Integration & Testing | API integration, validation, testing, bug fixing |
| Day 7 | Deployment & Documentation | Final testing, deployment, documentation |

14. Daily Implementation Plan

Day 1 – Project Setup

Backend

- Initialize Node.js project

- Configure Express.js server

- Connect MongoDB

- Create folder structure

- Configure environment variables

- Install required packages

- Create authentication module

Frontend

- Initialize React + Vite project

- Install Tailwind CSS

- Configure routing

- Create base layout

- Set up global styles

Deliverables

- Working backend server

- Database connection

- Frontend project setup

Day 2 – Backend Development

Tasks

- Create User model

- Create Doctor model

- Create Patient model

- Create Appointment model

- Create Prescription model

- Create Lab Report model

- Create Billing model

- Build CRUD APIs

- Implement JWT authentication

- Configure RBAC

- Test APIs with Postman

Deliverables

- Complete backend APIs

- Authentication working

- Database schema completed

Day 3 – Frontend Development

Public Website

- Navigation Bar

- Hero Section

- About Hospital

- Services

- Doctors

- Statistics

- Contact Section

- Footer

Login

- Unified login page

- Form validation

- Loading animation

- JWT integration

Deliverables

- Public website completed

- Login page connected to backend

Day 4 – Admin Dashboard

Tasks

- Dashboard layout

- Sidebar navigation

- Analytics cards

- Doctor management

- Patient overview

- Reports section

- Responsive design

- Dashboard animations

Deliverables

- Fully functional Admin Dashboard

Day 5 – Doctor & Patient Dashboards

Doctor Dashboard

- Patient management

- Prescription module

- Lab report upload

- Appointment management

Patient Dashboard

- Dashboard overview

- Prescriptions

- Lab reports

- Billing

- Profile

Deliverables

- Doctor Dashboard completed

- Patient Dashboard completed

Day 6 – Integration & Testing

Tasks

- Connect all frontend APIs

- Validate forms

- Test authentication

- Test dashboards

- Fix UI bugs

- Optimize responsiveness

- Improve animations

Deliverables

- Fully integrated application

- Stable build

Day 7 – Deployment & Documentation

Tasks

- Final testing

- Performance checks

- Prepare documentation

- Deploy frontend

- Deploy backend

- Verify production build

Deliverables

- Live application

- Final project submission

15. Milestones

| Milestone | Expected Completion |
| --- | --- |
| Project Setup Complete | Day 1 |
| Backend Complete | Day 2 |
| Public Website Complete | Day 3 |
| Admin Dashboard Complete | Day 4 |
| Doctor & Patient Dashboards Complete | Day 5 |
| Integration Complete | Day 6 |
| Final Deployment Complete | Day 7 |

16. Testing Strategy

Testing is performed throughout development to ensure each module functions correctly before integration.

Testing Types

| Test | Purpose |
| --- | --- |
| Unit Testing | Individual functions and APIs |
| Integration Testing | Frontend-backend communication |
| Authentication Testing | JWT login and role access |
| UI Testing | Responsive layouts and interactions |
| Functional Testing | Complete feature validation |

Test Checklist

| Feature | Status |
| --- | --- |
| Login Authentication | ✅ |
| Role-Based Access | ✅ |
| Doctor Management | ✅ |
| Patient Management | ✅ |
| Appointment Module | ✅ |
| Prescription Module | ✅ |
| Lab Reports | ✅ |
| Billing Module | ✅ |
| Responsive Design | ✅ |

17. Deployment Plan

Frontend

- Build production version

- Deploy React application

Backend

- Deploy Express server

- Configure environment variables

- Connect production database

Database

- Configure MongoDB

- Verify database connection

- Test production APIs

Deployment Workflow

Development

│

▼

Testing

│

▼

Production Build

│

▼

Frontend Deployment

│

▼

Backend Deployment

│

▼

Final Verification

18. Risk Management

| Risk | Mitigation |
| --- | --- |
| API Integration Issues | Test endpoints before frontend integration |
| Database Errors | Validate schemas and connections |
| Authentication Bugs | Test JWT and role permissions |
| UI Responsiveness | Test across multiple screen sizes |
| Time Constraints | Follow daily implementation schedule |

19. Final Deliverables

At the completion of the project, the following deliverables will be available:

- Public Hospital Website

- Unified Login System

- Admin Dashboard

- Doctor Dashboard

- Patient Dashboard

- MongoDB Database

- Express REST APIs

- JWT Authentication

- Responsive User Interface

- Source Code Repository

- Complete Project Documentation

20. Success Criteria

The project will be considered successful if:

- All user roles can log in successfully.

- Admin can manage doctors.

- Doctors can manage patients and prescriptions.

- Patients can view appointments, prescriptions, lab reports, and billing.

- All APIs function correctly.

- The application is responsive across devices.

- Authentication and authorization are secure.

- The application is successfully deployed.

21.Conclusion

This Implementation Plan provides a structured roadmap for developing the Hospital Management System within a 7-day timeline. By following a phased approach—from project setup and backend development to frontend implementation, integration, testing, and deployment—the project remains organized, manageable, and aligned with its objectives. The plan ensures that all core modules are completed efficiently while maintaining code quality, security, and a consistent user experience.